| migsflow WEB DESIGN | miguelle@migsflow.com www.migsflow.com |
| --- | --- |

Initial Project Notes

Internal documentation for MigsFlow reference. Not a client-facing document.

Client Information

| CLIENT DETAILS |  |
| --- | --- |
| Client Name | Lori Pope (Auntie Lori) |
| Business Name | L.A. Pope, LLC |
| Website | lapopellc.com |
| Email Domain | lapopellc.com / lapopellc.net |
| Date of Notes | July 30, 2026 |
| Project Status | Active — Content Pending |

Project Overview

L.A. Pope, LLC is an umbrella company covering three work streams for the client. The website needs to represent all three areas of the business under one cohesive brand.

The Three Work Streams:

•  Voiceovers

•  Experiential

•  Event Programming

Additional Needs:

Client also needs a professional email set up for lapopellc.com or lapopellc.net to keep business communication separate from personal for accounting and tax purposes.

Pages & Scope

| CONFIRMED PAGES |  |
| --- | --- |
| Page 1 | Home |
| Page 2 | Services (covering all 3 work streams) |
| Page 3 | About |
| Page 4 | Contact |
| ADDITIONAL SCOPE |  |
| Email Setup | Professional email for lapopellc.com or lapopellc.net |
| Number of Pages | 4 pages confirmed — TBD if additional pages needed |

Payment & Timeline

| PAYMENT |  |
| --- | --- |
| Plan | Monthly Retainer |
| Rate | $150/month |
| Minimum Term | 6 months |
| Deposit | First month ($150) due upfront before work begins |
| TIMELINE |  |
| Content Received | July 30, 2026 |
| Project Start | July 30, 2026 |
| Estimated Delivery | August 13 – August 20, 2026 |
| Note | Timeline contingent on content being provided in full and on time |

Client Notes

| NOTES FROM CLIENT COMMUNICATION |  |
| --- | --- |
| Content Status | Client needs a couple of weeks to pull together copy and photos — content received July 30, 2026 |
| Relationship | Returning client — previously worked with MigsFlow |
| Email Need | Needs business email separate from personal for accounting and tax purposes |
| Domain Options | lapopellc.com or lapopellc.net — to be confirmed by client |

Action Items

| ACTION | DETAILS | STATUS |
| --- | --- | --- |
| Send proposal | Send formal proposal to client for review and approval | Pending |
| Confirm domain for email | Confirm whether client wants email on lapopellc.com or lapopellc.net | Pending |
| Collect deposit | Collect first month ($150) before starting work | Pending |
| Receive content | Bios, headshots, copy for all 3 work streams, logo if available | Received — July 30 |
| Set up business email | Set up professional email for client on confirmed domain | Pending |
| Design & build site | 4 pages: Home, Services, About, Contact | Not Started |
| Send contract | Send simple contract after proposal is approved | Pending |

| Miguelle Febres — MigsFlow Web Design Internal document — for reference only | miguelle@migsflow.com www.migsflow.com |
| --- | --- |